OC LABS

Full Build Handover

Claude CoWork Orchestration + Claude Code Implementation

| Product OC Labs | Stack Next.js + Supabase | Timeline 26 weeks · 4 phases | Squad 2–4 devs |
| --- | --- | --- | --- |

# Which tool to use first

Use Claude CoWork first to set up the project environment, scaffold the repo, and configure all services. Then hand to Claude Code for feature implementation.

## The correct sequence

- Claude CoWork — orchestration and environment setup (do this first)

- Creates and configures the GitHub repo under the Omnia org

- Scaffolds the Next.js project with the exact folder structure below

- Sets up Supabase project, runs the schema migrations, seeds launch data

- Configures Vercel deployment with preview environments

- Wires Slack webhook, Resend email, and CoWork/LinkedIn API credentials

- Creates .env.local with all environment variables populated

- Opens PRs for each Phase 1 feature so Claude Code can pick them up

- Claude Code — feature implementation (after CoWork has scaffolded)

- Works inside the scaffolded repo, branch by branch

- Implements each component using the UI source code in Section 5

- Writes Supabase queries, API route handlers, webhook logic

- Runs tests, fixes lint errors, opens PRs against main

- Does NOT touch infrastructure or secrets — CoWork owns those

Rule of thumb: CoWork sets the table, Code does the cooking. If a task involves clicking a UI in another service (GitHub, Supabase, Vercel, Slack), it belongs to CoWork. If it is writing or editing code files, it belongs to Code.

# Claude CoWork — full instructions

Paste the following instructions directly into Claude CoWork to begin orchestration. CoWork should complete these tasks in order, confirming each step before proceeding.

## Step 1 — GitHub repo setup

- Create a new private GitHub repository named oc-labs under the Omnia Collective GitHub organisation.

- Initialise with a README.md containing the project name, one-line description, and a link back to this handover document.

- Create the following branch structure:

- main — production branch, protected, requires PR + review

- develop — integration branch

- phase/1-mvp — Phase 1 feature work

- Add .gitignore for Node.js + Next.js. Add MIT licence.

- Invite the skunkworks squad as collaborators with Write access.

## Step 2 — Next.js scaffold

Run the following scaffold commands in the repo root:

npx create-next-app@latest . --typescript --tailwind --eslint --app --src-dir --import-alias '@/*'

- Install additional dependencies:

npm install @supabase/supabase-js @supabase/auth-helpers-nextjs

npm install resend @slack/webhook

npm install lucide-react clsx tailwind-merge

npm install -D @types/node

- Create the following folder structure under src/:

src/app/                  — Next.js App Router pages

src/app/(auth)/           — login, callback routes

src/app/(board)/          — main board views

src/app/api/v1/           — REST API routes

src/components/board/     — project card, filters, toolbar

src/components/profile/   — Ombook profile card, avatar

src/components/ui/        — shared design system components

src/lib/supabase/         — client, server, admin clients

src/lib/github/           — repo metadata fetcher

src/lib/notifications/    — Slack webhook, email digest

src/lib/cowork/           — LinkedIn/CoWork scraper client

src/types/                — TypeScript interfaces

supabase/migrations/      — SQL migration files

supabase/seed.sql         — launch data seed

## Step 3 — Supabase setup

- Create a new Supabase project named oc-labs in the Omnia organisation.

- Run the schema migration in supabase/migrations/001_initial.sql (full SQL provided in Section 4 of this document).

- Run supabase/seed.sql to pre-load the 7 known launch projects and 8 seed team members.

- Enable Row Level Security on all tables. Apply the RLS policies from Section 4.

- Enable GitHub OAuth provider in Supabase Auth settings. Also enable Email/Password for users without GitHub.

- Copy SUPABASE_URL, SUPABASE_ANON_KEY, and SUPABASE_SERVICE_ROLE_KEY into .env.local.

## Step 4 — Vercel deployment

- Connect the oc-labs GitHub repo to a new Vercel project named oc-labs.

- Set root directory to / and framework to Next.js.

- Add all .env.local variables as Vercel Environment Variables (Production + Preview).

- Enable Preview Deployments — every PR from Claude Code gets a unique preview URL.

- Set the production domain to labs.theoc.ai (or staging URL if DNS not ready).

## Step 5 — External service wiring

- Slack: Create an incoming webhook for #omnia-projects and #wins channels. Store URLs as SLACK_WEBHOOK_PROJECTS and SLACK_WEBHOOK_WINS in .env.

- Teams: Create an incoming webhook connector for the Omnia Teams tenant. Store as TEAMS_WEBHOOK_URL.

- Resend: Create an API key in the Omnia Resend account. Store as RESEND_API_KEY. Set FROM address to noreply@theoc.ai.

- CoWork: Obtain the CoWork API credentials for LinkedIn profile scraping. Store as COWORK_API_KEY and COWORK_API_URL. This feeds name, job_title, brand, and profile_photo into the users table — read-only fields in OC Labs.

- GitHub App: Register a GitHub App under the Omnia org for OAuth login. Store as GITHUB_CLIENT_ID and GITHUB_CLIENT_SECRET.

## Step 6 — Open Phase 1 PRs for Claude Code

Create the following draft PRs from phase/1-mvp into develop, one per feature. Each PR should contain a clear description, acceptance criteria, and a reference to the relevant section of this document. Claude Code will pick these up in order.

| PR # | Title | Scope |
| --- | --- | --- |
| PR-01 | Auth — SSO login + user session | Supabase Auth, login page, session middleware, user record creation on first login |
| PR-02 | Project card component | ProjectCard.tsx using exact UI source from Section 5, all props typed |
| PR-03 | Board view — list + filter + search | BoardView page, filter chips, search input, grid layout |
| PR-04 | Raise hand mechanic | POST /api/v1/projects/:id/join, optimistic UI, owner DM notification |
| PR-05 | Vote mechanic | POST /api/v1/projects/:id/vote, vote_count update, optimistic UI |
| PR-06 | Profile card component | ProfileCard.tsx, Ombook layout, CoWork data fields |
| PR-07 | My profile view | Personal dashboard, project list, stats, skills, badges |
| PR-08 | GitHub repo link + README preview | Fetch repo metadata from GitHub API, render on project card |
| PR-09 | Project registration form | Owner/skunkworks lead only, POST /api/v1/projects, validation |
| PR-10 | Needs-help flag + Slack notification | Owner toggle, Slack webhook fire, broadcast to #omnia-projects |

# Claude Code — full instructions

After CoWork completes the scaffold, hand to Claude Code with the following instructions. Claude Code should work one PR at a time, in order, committing to the phase/1-mvp branch.

## General rules for Claude Code

- Work exclusively inside the src/ directory. Do not modify supabase/, .env files, or Vercel/GitHub settings.

- Every component must use the design system tokens from Section 5 verbatim — CSS variables, colour ramps, border radii, font weights. No hardcoded hex values.

- TypeScript strict mode throughout. No any types. All Supabase query results typed against the generated database types.

- Run npm run lint and npm run build before marking any PR ready for review. Zero lint errors, zero build errors.

- Write one Vitest unit test per API route and one React Testing Library test per interactive component.

- All API routes live under src/app/api/v1/ following the endpoint spec in Section 4.

- Use server components by default; add 'use client' only where interactivity requires it.

- Keep each PR focused — do not add features outside the PR scope.

## Component implementation order

Implement PRs strictly in the order below. Each PR depends on the previous.

| Order | PR | Key files to create |
| --- | --- | --- |
| 1 | PR-01 Auth | src/app/(auth)/login/page.tsx, src/lib/supabase/middleware.ts, src/lib/supabase/server.ts |
| 2 | PR-02 Project card | src/components/board/ProjectCard.tsx, src/types/project.ts |
| 3 | PR-03 Board view | src/app/(board)/page.tsx, src/components/board/BoardToolbar.tsx, src/components/board/FilterChips.tsx |
| 4 | PR-04 Raise hand | src/app/api/v1/projects/[id]/join/route.ts, src/lib/notifications/slack.ts |
| 5 | PR-05 Vote | src/app/api/v1/projects/[id]/vote/route.ts, optimistic update hook |
| 6 | PR-06 Profile card | src/components/profile/ProfileCard.tsx, src/lib/cowork/client.ts |
| 7 | PR-07 My profile | src/app/(board)/profile/page.tsx |
| 8 | PR-08 GitHub link | src/lib/github/repo.ts, README preview component |
| 9 | PR-09 Register project | src/app/(board)/projects/new/page.tsx, src/app/api/v1/projects/route.ts |
| 10 | PR-10 Needs-help flag | PATCH /api/v1/projects/[id]/route.ts, Slack broadcast function |

# Database schema — full SQL

CoWork runs these migrations in order. Claude Code uses the generated TypeScript types from supabase gen types typescript.

## Migration 001 — core tables

-- supabase/migrations/001_initial.sql

create extension if not exists "uuid-ossp";

create table public.users (

id uuid primary key default uuid_generate_v4(),

email text unique not null,

name text not null,

title text,

brand text,

profile_photo_url text,

linkedin_url text,

github_username text,

cowork_synced_at timestamp with time zone,

created_at timestamp with time zone default now()

);

create type project_status as enum

('Idea','In progress','Needs help','Paused','Shipped');

create table public.projects (

id uuid primary key default uuid_generate_v4(),

title text not null,

summary text,

status project_status default 'Idea',

brand text,

owner_id uuid references public.users(id),

github_repos text[] default '{}',

skills_needed text[] default '{}',

needs_help boolean default false,

vote_count integer default 0,

created_at timestamp with time zone default now(),

updated_at timestamp with time zone default now()

);

create type member_role as enum ('owner','contributor','interested','observer');

create table public.project_members (

project_id uuid references public.projects(id) on delete cascade,

user_id uuid references public.users(id) on delete cascade,

role member_role default 'interested',

joined_at timestamp with time zone default now(),

primary key (project_id, user_id)

);

create table public.votes (

project_id uuid references public.projects(id) on delete cascade,

user_id uuid references public.users(id) on delete cascade,

voted_at timestamp with time zone default now(),

primary key (project_id, user_id)

);

create table public.updates (

id uuid primary key default uuid_generate_v4(),

project_id uuid references public.projects(id) on delete cascade,

author_id uuid references public.users(id),

body text not null,

milestone boolean default false,

posted_at timestamp with time zone default now()

);

create table public.user_skills (

user_id uuid references public.users(id) on delete cascade,

skill text not null,

source text default 'self',

primary key (user_id, skill)

);

-- Indexes

create index on public.projects(status);

create index on public.projects(needs_help);

create index on public.projects using gin(skills_needed);

create index on public.user_skills(skill);

## RLS policies

-- Row Level Security

alter table public.projects enable row level security;

alter table public.project_members enable row level security;

alter table public.votes enable row level security;

alter table public.updates enable row level security;

-- Anyone authenticated can read projects

create policy "read projects" on public.projects

for select using (auth.role() = 'authenticated');

-- Only owner or skunkworks_lead can insert/update projects

create policy "write projects" on public.projects

for all using (owner_id = auth.uid()

or exists (select 1 from public.users

where id = auth.uid() and brand = 'Omnia Collective'));

-- Authenticated users can vote and join

create policy "vote" on public.votes

for all using (user_id = auth.uid());

create policy "join" on public.project_members

for all using (user_id = auth.uid());

## REST API endpoints

| Method | Endpoint | Auth required | Notes |
| --- | --- | --- | --- |
| GET | /api/v1/projects | Yes | Query params: status, skills, needs_help, brand, q (search) |
| POST | /api/v1/projects | Owner/lead only | Creates project, sends weekly digest queue entry |
| PATCH | /api/v1/projects/:id | Owner only | Updates status, skills_needed, needs_help flag |
| POST | /api/v1/projects/:id/vote | Yes | Toggle vote. Updates vote_count via DB function |
| POST | /api/v1/projects/:id/join | Yes | Raises hand. Fires DM to owner via Slack/Teams |
| GET | /api/v1/projects/:id/updates | Yes | Returns progress log, newest first |
| POST | /api/v1/projects/:id/updates | Contributor | Posts update. milestone=true triggers #wins broadcast |
| GET | /api/v1/users/:id/profile | Yes | Ombook-ready payload. 15-min cache. Used by Ombook |
| POST | /api/v1/cowork/sync | Service role | CoWork webhook — updates name, title, brand, photo |

# UI source code — use verbatim

These are the exact component patterns from the OC Labs prototype. Claude Code must implement these verbatim for Phase 1. Brand colours and typography will be updated in a later sprint — do not modify the design tokens now.

## Design tokens

All tokens live in src/app/globals.css and map to Tailwind arbitrary values or CSS variables:

/* Status dot colours */

.dot-active   { background: #1D9E75; }  /* In progress */

.dot-help     { background: #D85A30; }  /* Needs help  */

.dot-idea     { background: #BA7517; }  /* Idea        */

.dot-paused   { background: #888780; }  /* Paused      */

.dot-shipped  { background: #534AB7; }  /* Shipped     */

/* Brand badge colours */

.bb-oc      { background:#EEEDFE; color:#3C3489; }  /* Omnia Collective  */

.bb-onset   { background:#E1F5EE; color:#085041; }  /* The Onset         */

.bb-elysium { background:#E6F1FB; color:#0C447C; }  /* Elysium Digital   */

.bb-edge    { background:#FAECE7; color:#712B13; }  /* EdgeRed           */

.bb-bound   { background:#FAEEDA; color:#633806; }  /* Bound Interactive */

.bb-aid     { background:#FBEAF0; color:#72243E; }  /* AI Decisions      */

## ProjectCard.tsx — key props interface

interface ProjectCardProps {

id: string

title: string

brand: string

status: ProjectStatus

desc: string

skills: string[]

owner: { id: string; name: string; avatarColor: AvatarColor }

voteCount: number

hasVoted: boolean

hasJoined: boolean

needsHelp: boolean

onVote: () => void

onJoin: () => void

onClick: () => void

}

## ProfileCard.tsx — key props interface

interface ProfileCardProps {

id: string

name: string

title: string              // from CoWork/LinkedIn

brand: string              // from CoWork/LinkedIn

profilePhotoUrl?: string   // from CoWork/LinkedIn

linkedinUrl: string        // from CoWork/LinkedIn

githubUsername?: string    // optional — added by user

skills: string[]

projects: ProjectSummary[]

voteCount: number

activityScore: number

badges: string[]

}

## Avatar colour assignment

Deterministic colour from user ID — no random flicker on re-render:

const AVATAR_COLORS = [

{ bg: '#EEEDFE', fg: '#3C3489' },

{ bg: '#E1F5EE', fg: '#085041' },

{ bg: '#E6F1FB', fg: '#0C447C' },

{ bg: '#FAEEDA', fg: '#633806' },

{ bg: '#FAECE7', fg: '#712B13' },

{ bg: '#FBEAF0', fg: '#72243E' },

]

export function avatarColor(userId: string) {

const index = userId.charCodeAt(0) % AVATAR_COLORS.length

return AVATAR_COLORS[index]

}

# CoWork integration — LinkedIn profile sync

CoWork is the source of truth for four fields on every user record. OC Labs never lets users edit these directly — they update via CoWork sync only.

## Read-only fields sourced from CoWork

| Field | Source | Sync trigger |
| --- | --- | --- |
| name | LinkedIn display name | On first login + daily background sync |
| title | LinkedIn job title (current role) | On first login + daily background sync |
| brand | LinkedIn company field — matched to Omnia brand list | On first login + daily background sync |
| profile_photo_url | LinkedIn profile photo | On first login + weekly background sync |

## Sync flow

- User logs in via Supabase Auth (email/password or GitHub OAuth).

- On first login, POST /api/v1/cowork/sync fires with the user's email.

- CoWork API looks up the email against LinkedIn, returns the four fields.

- OC Labs writes the fields to the users table, sets cowork_synced_at = now().

- A daily cron job (Vercel Cron, 2am AEST) re-syncs all users whose cowork_synced_at is > 24h ago.

- If CoWork cannot find a LinkedIn match, fields remain empty — user sees a prompt to connect their LinkedIn via CoWork.

Important: GitHub is optional. Users without a GitHub account log in via email/password. GitHub OAuth is offered as an additional connection from the profile settings page — unlocking the GitHub repo link feature on project cards.

# Phase 1 launch checklist

CoWork ticks these off before handing the live URL to the skunkworks team.

| # | Task | Owner | Done |
| --- | --- | --- | --- |
| 1 | GitHub repo created, branch structure in place | CoWork |  |
| 2 | Next.js scaffold committed to main | CoWork |  |
| 3 | Supabase project live, migrations run, RLS enabled | CoWork |  |
| 4 | Seed data loaded — 7 projects, 8 users | CoWork |  |
| 5 | Vercel deployment live at staging URL | CoWork |  |
| 6 | Slack webhooks tested — #omnia-projects and #wins | CoWork |  |
| 7 | Resend email tested — digest fires to test address | CoWork |  |
| 8 | CoWork/LinkedIn sync tested — photo, title, brand populate | CoWork |  |
| 9 | All 10 Phase 1 PRs merged and deployed | Claude Code |  |
| 10 | Project registration tested by skunkworks lead | Skunkworks |  |
| 11 | Raise hand tested end-to-end — DM fires to owner | Skunkworks |  |
| 12 | 5 additional projects registered via survey responses | Skunkworks |  |
| 13 | Weekly digest scheduled for next Monday 9am AEST | CoWork |  |
| 14 | Board URL shared with full Omnia Collective team | Skunkworks |  |

— end of handover —